Playbook for a Winning Submission
Problem Statement - 3 Ministry of AYUSH
Hypertension Proof of Concept
Prepared by YogNayur Wellness Pvt Ltd

# How to use this playbook

This is the single source of truth for your team. It covers delivery and submission compliance. It is written so reviewers can validate quickly and your team can execute without missing anything.

Section 1 to 3 sets scope and working rules

Section 4 assigns roles and work products

Section 5 is the Annexure III portal completion guide

Section 6 to 9 is the Proof of Concept build blueprint

Section 10 to 12 is compliance: IPR, NOC, declaration, licenses

Section 13 is the traceability matrix and final audit gate

# 1 Problem statement and what we will demonstrate

Problem Statement 3 expects an AI enabled system that helps AYUSH professionals create structured Electronic Health Records, detect early signals of local disease surges, and generate personalised treatment and lifestyle recommendations with explainability and trust. This submission demonstrates a Stage 1 Proof of Concept for hypertension using synthetic and public data only.

# 2 Frozen scope statement

Copy the following text exactly into every place it is needed, including portal, solution document, pitch deck, and demo script.

We will deliver a Stage 1 Proof of Concept for hypertension with three frozen use cases. Use case 1 is multilingual clinician note to structured EHR fields in Hindi and English with clinician review. Use case 2 is personalised AYUSH aligned care planning for hypertension with a Clinician Trust Layer. Use case 3 is a minimal early warning demo using aggregated synthetic counts and an alert review queue. Stage 1 uses synthetic and public data only. Stage 1 does not claim live AHMIS integration. Stage 1 does not claim real world deployment outcomes.

# 3 Working rules that prevent last minute mistakes

## 3.1 Documentation naming conventions and examples

Do not improvise names. Use this convention for every file.

YogNayur_IndiaAI2026_AYUSH_PS3_<ArtifactName>_Hypertension_V<Major>.<Minor>_YYYYMMDD.<ext>

Examples

YogNayur_IndiaAI2026_AYUSH_PS3_Playbook_Hypertension_V6.0_20260214.docx

YogNayur_IndiaAI2026_AYUSH_PS3_AnnexureIII_PortalAnswers_Hypertension_V1.0_20260214.docx

YogNayur_IndiaAI2026_AYUSH_PS3_SolutionDocument_Hypertension_V2.0_20260214.docx

YogNayur_IndiaAI2026_AYUSH_PS3_BusinessPlan_Hypertension_V1.0_20260214.docx

YogNayur_IndiaAI2026_AYUSH_PS3_SecurityPack_Hypertension_V1.0_20260214.pdf

YogNayur_IndiaAI2026_AYUSH_PS3_ThirdPartyRegister_Hypertension_V1.0_20260214.xlsx

## 3.2 Folder structure

00 ReadMe and SubmissionChecklist

01 AnnexureIII PortalAnswers

02 SolutionDocument

03 PitchDeck

04 DemoVideo

05 ArchitecturePack

06 EvaluationAndEvidence

07 DataRegistersAndLicenses

08 SecurityAndResponsibleAI

09 BusinessPlan

10 LegalAndDeclarations

## 3.3 One master tracker rule

Create one tracker sheet called SubmissionTracker and keep it updated daily.

Portal field and character limit

Owner

Draft answer link

Final answer location

Evidence link

Where else the same claim appears

Status Draft Reviewed Final

Reviewer initials and date

Notes and risks

## 3.4 Human writing style rules

Write like a careful professional, not like marketing

Prefer short sentences

Avoid vague words unless you prove them

No decorative symbols or icons anywhere

Do not claim government implementation experience or AHMIS integration in Stage 1

# 4 Roles and responsibilities

| Role | Core responsibility | Work products |
| --- | --- | --- |
| Team Leader | Completeness, delegation, daily review, final audit | SubmissionTracker, FinalAuditChecklist, ChangeLog |
| Proposal Owner | Portal answers and consistency across artifacts | PortalAnswers doc, ConsistencyReport |
| Technical Owner | PoC build and architecture pack | Runnable PoC, ArchitecturePack, Runbook |
| Clinical Owner or Advisor | Safety rules, red flags, wording templates | ProtocolPack, SafetySignOffNote |
| Data Owner | Synthetic datasets, labels, dataset register | CaseLibrary, AggregatedSeries, DatasetRegister |
| Testing Owner | Test plan, performance matrix, evidence pack | TestReport, PerformanceMatrix, EvidencePack |
| Security Owner | RBAC, audit log, threat model, third party register | SecurityPack, ThirdPartyRegister |
| Responsible AI Owner | Guardrails, explainability, parity testing | RAIPack, ParityReport |
| Business Owner | Business plan and go to market | BusinessPlan doc |
| Deck Owner | Pitch deck and demo story | PitchDeck, DemoScript |

# 5 Annexure III portal completion guide

This section tells you exactly what to prepare for each Annexure III section. Keep answers consistent with the frozen scope.

## 5.1 Section 1 Team information

Applicant type selection and organisation details

Team name and Team Leader details

Team members list with roles and contacts

Relevant experience answer written carefully as startup capability, not deployment

Collaboration experience as planned partnerships and advisor network

Health domain expertise through advisors and validation approach

Startup experience answer template

YogNayur is an early stage startup and has not yet executed a government AYUSH deployment. For this challenge we are proposing a verifiable Proof of Concept using synthetic and public data, a labelled case library, and a test suite. We will work with clinical advisors to validate red flags, contraindications, and wording. We will provide integration readiness artifacts for future pilots without claiming access or integration in Stage 1.

## 5.2 Section 2 Solution details: portal answer templates

Use the following templates so answers remain clear, verifiable, and easy to assess.

| Portal prompt | Answer structure to follow | Must reference |
| --- | --- | --- |
| Proposed approach | Describe UC1 then UC2 then UC3 as 6 to 10 steps in plain language | ArchitecturePack and demo video |
| Innovation and uniqueness | State 3 unique points: multilingual structured capture, Trust Layer, conservative safety gates and auditability | Screenshots and EvidencePack |
| Technology stack | List front end, back end, storage, models, security, hosting. Keep to facts | ThirdPartyRegister |
| AI model ownership | State what is developed in house, what is open source, what is configured. Say what you will share | ThirdPartyRegister and licensing section |
| Benchmarking | List metrics, targets, datasets, and how you will measure false positives and false negatives | PerformanceMatrix and TestReport |
| Data provenance | Describe synthetic case library method, public sources, licenses, dataset sizes, coverage | DatasetRegister |
| Explainability | Describe Trust Layer fields and how a clinician can verify why a suggestion is shown | Screenshots of plan output |
| Monitoring and enhancement | Explain how you will monitor model drift, safety incidents, and planned updates during pilot | Roadmap in solution document |
| Scalability and interoperability | Explain language expansion, facility scaling, and integration readiness boundary | Integration readiness pack |

## 5.3 Section 3 Business plan

Business model and pricing assumptions

Market analysis including competition and differentiation

Go to market plan and partnerships

Roadmap and cost view for two years from go live

## 5.4 Section 4 Supporting documents

Certificate of Incorporation or registration proof

Pitch deck

Solution document

Demo video if the portal asks

Any letters of support if available

Third party register if asked

## 5.5 Section 5 Declaration

Use the following declaration text as per the guidelines document. Team Leader signs and uploads if required.

Declaration by Team Leader
I/we hereby declare that all the information provided in this application is true and
complete to the best of our knowledge.
I/we hereby also declare that I am authorised to participate in this Challenge, sign
all the documents and agreements related to the Challenge and to commit
resources.
I/we confirm that we will abide by the conditions mentioned in the Challenge
document in full and without any deviation.
I/We shall observe confidentiality of all the information passed on to us in the
course of the Challenge and shall not use the information for any other purpose
than the current Challenge.
I/We confirm that we have not been blacklisted/banned in the last three years by
any State/Central Government organisations/Firms / Institutions/ Central PSU /
PSE.
Date: _________________________________

# 6 Proof of Concept build blueprint

## 6.1 Use case 1 Multilingual note to structured hypertension EHR

Hindi and English typed notes accepted in Stage 1

Extraction produces structured fields with confidence per field

Clinician can edit and confirm

No care plan generation before clinician confirmation

All actions are logged

## 6.2 Hypertension EHR schema minimum

| Field | Required | Notes |
| --- | --- | --- |
| language_of_note | Yes | Hindi or English |
| systolic_bp and diastolic_bp | No | Extract if present and validate range |
| bp_category | Yes | Normal, Elevated, Stage1, Stage2, CrisisSuspected, Unknown |
| symptom_chest_pain, symptom_breathlessness, symptom_neurological | No | Key red flag triggers |
| stress_high_suspected, sleep_poor_suspected, diet_high_salt_suspected | No | Used for lifestyle plan |
| comorbidities | No | Diabetes, Obesity, CKD, CVD, None, Unknown |
| red_flag_any and red_flag_list | Yes | Must be computed and visible |
| clinician_review_status | Yes | Draft, Edited, Confirmed |

## 6.3 Use case 2 Care plan with Clinician Trust Layer

A care plan is structured decision support. It is not a prescription. The clinician remains in control.

Every recommendation must include the Trust Layer fields.

Recommendation

Reason

Trigger factors

Safety status

Confidence indicator

Evidence basis type

Clinician action

## 6.4 Hypertension red flags and escalation

| Red flag | Trigger | System behaviour |
| --- | --- | --- |
| Crisis suspected | bp_category CrisisSuspected or very high BP with symptoms | Referral guidance first. Suppress intense routines. |
| Chest pain or severe breathlessness | symptom_chest_pain True or symptom_breathlessness True | Referral guidance first. Emergency evaluation messaging. |
| Neurological symptoms | symptom_neurological True | Referral guidance first. Conservative content only. |
| Pregnancy risk suspected | Pregnancy mentioned with high BP | Referral guidance first. Clinician review required. |
| CKD or CVD with high BP | CKD or CVD with Stage2 or higher | Referral guidance first. Increased caution and follow up urgency. |

## 6.5 Use case 3 Early warning review signals

Input is aggregated synthetic counts only

Aggregation unit is locality and week

Baseline window is 8 weeks

Alert when deviation threshold met and persists for 2 windows

Reviewer queue with status change and notes

No automatic actions

# 7 Data creation and registers

## 7.1 Synthetic case library

Create at least 50 cases

At least 12 red flag cases

For every case create one Hindi note and one English note

Label ground truth fields

Create expected safe output skeleton for automated checks

Freeze dataset version before final evaluation run

## 7.2 Early warning series

Create 2 to 3 localities

Create 16 to 24 weeks per locality

Create baseline scenario, injected surge scenario, noisy scenario

Document injection method and expected detection window

## 7.3 Registers

Dataset register with provenance and license

Third party register for all components with license obligations

# 8 Testing and evidence

## 8.1 Performance targets

Extraction accuracy at least 0.80 for key fields

Red flag safety pass rate 100 percent

Trust Layer completeness 100 percent

Early warning sensitivity at least 0.80 on injected surges

Early warning false alert rate at most 0.20 on stable baselines

Hindi English parity gap at most 0.05

## 8.2 Evidence pack contents

Screenshots for Hindi and English extraction

Screenshot of edit and confirm

Screenshots showing Trust Layer fields

Screenshots showing referral first behaviour

Screenshots of alert queue and status update

Test logs with dataset version and code version

One page metric summary table

# 9 Security, privacy, and Responsible AI

Role based access control with a simple role matrix

Audit event catalogue implemented and demonstrable

Threat model summary and risk register

Guardrails list and prohibited outputs

Explainability through Trust Layer and confidence indicators

Parity testing report for Hindi and English

# 10 IPR and licensing compliance block

The following IPR clause is in the guidelines document. Treat it as binding for your submission and planning.

All Intellectual Property Rights (IPR) will belong to the solution owner participating
in the Challenge. IndiaAI and partnering institutions shall have a non exclusive,
royalty free, perpetual license to use the awarded AI solution including all IPR
arising out of its use, and the solution owner shall be deemed to have given a No
Objection Certificate (NOC) for the same and shall also remain bound by the terms
of a Non Disclosure Agreement (NDA) with respect to such work.

What the team must do to comply

Create an internal one page acknowledgement note signed by Founder and Team Leader that the team accepts the license clause

Update ThirdPartyRegister to confirm every third party license allows this form of non exclusive use rights for an awarded solution

Decide what parts of code and documentation can be shared if asked for verification, and record it in a ShareabilityNote

Ensure the demo environment does not contain secrets, keys, or proprietary customer data

# 11 Employer NOC block

The guidelines mention that the solution owner is deemed to have given an NOC for the IPR license clause. Separately, if any team member is employed elsewhere and their employer has IP claims, obtain an employer NOC.

## 11.1 Decision rule

If a team member is currently employed and their employment terms include IP assignment, obtain an employer NOC

If the team member is a consultant to another organisation, obtain a written clarification that the other organisation has no IP claim

Store all NOCs in 10 LegalAndDeclarations

## 11.2 Employer NOC template

To whom it may concern
This is to certify that <Employer Name> has no objection to <Employee Name> participating in the IndiaAI Innovation Challenge 2026. We confirm that <Employer Name> does not have any right, title, or claim over any prize money, intellectual property, or outputs created for this Challenge by <Employee Name> as part of the YogNayur team. Signed
Name and Designation
Organisation seal if available
Date

# 12 Supporting documents and portal readiness pack

Create these documents even if the portal does not ask for all of them. They protect you during review and verification.

Certificate of Incorporation or registration proof

Signed declaration by Team Leader using the guideline text

ThirdPartyRegister with license details

DatasetRegister with provenance and licenses

SecurityPack and ResponsibleAIPack

PerformanceMatrix and EvidencePack

ChangeLog, ShareabilityNote, IPR Acknowledgement Note

Employer NOCs if applicable

# 13 Traceability matrix and final audit gate

## 13.1 Evaluation criteria traceability matrix

This table ensures every evaluation parameter is explicitly addressed and evidenced. Fill the right side columns during finalisation.

| Evaluation parameter from guidelines | Portal field or section | Solution doc section | Deck slide | Demo timestamp | Evidence artifact |
| --- | --- | --- | --- | --- | --- |
| Approach towards problem solving: idea, innovation, simplicity, uniqueness, novelty | Annexure III Section 2 | Solution Doc Section 2 | Slides 2 to 5 | 00:00 to 01:30 | EvidencePack screenshots |
| Solution technical feasibility: features, scalability, interoperability, stack | Annexure III Section 2 | Solution Doc Section 3 and 4 | Slides 3 to 6 | 01:30 to 03:00 | ArchitecturePack |
| Product roadmap: cost to build deploy maintain for two years, regulatory compliance, integration plan | Annexure III Section 2 and 3 | Solution Doc Roadmap | Slides 8 to 10 | 03:00 to 03:40 | BusinessPlan and Roadmap table |
| Team ability and culture | Annexure III Section 1 | Solution Doc Team | Slide 10 | 03:40 to 04:00 | Team profiles |
| Responsible AI principles | Annexure III Section 2 | Responsible AI Pack | Slide 6 | 02:20 to 03:00 | RAIPack |
| Data policies and cyber security guidelines | Annexure III Section 2 and 4 | Security Pack | Slide 6 | 02:20 to 03:00 | SecurityPack and ThirdPartyRegister |
| Technical: data preparation | Annexure III Section 2 | Testing section | Slide 7 | 04:00 to 04:20 | DatasetRegister and TestReport |
| Technical: model building and evaluation | Annexure III Section 2 | Model section | Slide 7 | 04:20 to 04:40 | PerformanceMatrix |
| Technical robustness: accuracy, precision, recall, F1 | Annexure III Section 2 | Metrics section | Slide 7 | 04:40 to 05:00 | PerformanceMatrix and EvidencePack |

## 13.2 Final audit checklist

All portal fields answered and mapped in the SubmissionTracker

All supporting uploads present including incorporation proof and signed declaration

Frozen scope statement appears identically in portal, solution document, deck, and demo script

IPR clause acknowledged and ThirdPartyRegister confirms license compatibility

Employer NOCs collected where applicable

Performance matrix completed and backed by evidence pack

Demo video matches what is described and shows UC1 UC2 UC3 and referral first behaviour

No overclaims about integration or outcomes

No decorative symbols or icons across any artifact

Final submission folder zipped with correct naming and a short ReadMe

End of Playbook Final Version 6