# AYUSH Proposal Submission Checklist — Final (Verified)

Project: YogNayur  |  Generated: 21 Feb 2026 15:02

Verified against: Playbook V6 and Functional & Technical Requirements (Hypertension)

Legend: ✅ = Drafted from architecture  |  ⬜ = Needs team input

# Section 1 — Team & Organisation

| # | Checklist Item | Owner | Status | Notes / Draft |
| --- | --- | --- | --- | --- |
| 1 | Team Name (exact spelling) | Team Leader | ⬜ Needs input | Suggested: YogNayur |
| 2 | Team Leader details (name, designation, expertise, email, phone, LinkedIn) | Team Leader | ⬜ Needs input | Personal details required |
| 3 | Organisation details (name, reg no., incorporation date, employees, address, website) | Founder | ⬜ Needs input | Org: QAF Lab India (QLI) — qli.org.in. Registration docs needed. |
| 4 | Team members list (name, role, email, LinkedIn) | Program Leader | ✅ Partial | From qli.org.in/member: Avanthika, Mandar Chiplunkar, Dhruv, Sahitha. Roles/emails/LinkedIn needed. |
| 5 | Prior experience (≤200 words) | Founder | ⬜ Needs input | Use Playbook §5.1 startup experience template. |
| 6 | Collaboration experience (≤200 words) | Founder | ⬜ Needs input | Planned partnerships and advisor network. |
| 7 | Health domain expertise (≤100 words) | Founder | ⬜ Needs input | Advisors and validation approach. |

# Section 2 — Technical Proposal (Q1–Q12)

## Q1 — Title of the Solution

| Owner | Status | Final Text |
| --- | --- | --- |
| Team Leader | ✅ Draft ready | YogNayur — AI-Enabled Clinical Intelligence for AYUSH Wellness |

## Q2 — Ministry Selected

| Owner | Status | Value |
| --- | --- | --- |
| Team Leader | ✅ Done | Ministry of AYUSH |

## Q3 — Problem Statement & Proprietary Model

| Item | Owner | Status | Details |
| --- | --- | --- | --- |
| Problem Statement | Team Leader | ✅ Done | Problem Statement 3 (from Annexure I) |
| Proprietary model | LNS | ✅ Draft ready | Not a single proprietary model. Orchestration layer integrating OpenAI, Gemini, Anthropic, Diffbot, Sarvam AI, Ollama via configurable factory (get_llm). Clinical pipeline & EHR schema are in-house. All third-party components in ThirdPartyRegister. ShareabilityNote identifies verification-shareable artefacts. |

## Q4 — Description of Solution (≤300 words)

Owner: LNS  |  Status: ✅ Draft ready

YogNayur is an AI-enabled clinical intelligence platform for AYUSH, built on a Knowledge Graph (Neo4j) with multi-LLM orchestration (LangChain).

UC1 — Multilingual Note to Structured EHR: Clinicians enter notes in Hindi or English. The system extracts structured fields (vitals, symptoms, lifestyle suspicions) into an AHMIS-aligned schema, computes BP categories (Normal/Elevated/Stage1/Stage2/CrisisSuspected), infers Red Flags (HRF1–HRF5), and displays per-field confidence (High/Medium/Low). The clinician edits and confirms; only confirmed records proceed. All actions are audit-logged.

UC2 — Personalised Care Plan with Clinician Trust Layer: From a confirmed EHR, the system generates a structured plan across seven sections (Diet, Activity, Sleep, Stress, Yoga, Follow-up, Referral). Every item carries a Trust Layer: trigger factors, safety status, confidence, evidence basis type, and clinician action. Red flags trigger referral-first gating with suppression of intense or prohibited content. Guardrails block cure claims, dosing instructions, and medicine changes; violations are audit-logged with GUARDRAIL_BLOCK.

UC3 — Early Warning Review Signals: The system ingests aggregated weekly counts by locality, computes deviation scores against 8-week baselines with persistence rules (≥2.0 for 2 consecutive weeks), and generates alerts for reviewer queues. Reviewers triage (New → Under Review → Action Recommended / False Signal → Closed). No automatic actions; all signals carry a review-only label.

Data Provenance: Stage 1 uses only synthetic and public data. Every extraction is traceable to source chunks. Append-only audit logs cover 12 event types. Indic Language Support via Sarvam AI (cloud and local 2B model). Replicability: Fully containerised (Docker Compose), ailment-agnostic—new conditions added via EHR template packs, not code changes.

## Q5 — TRL with Milestones and Risks (≤100 words)

Owner: LNS  |  Status: ✅ Draft ready

TRL 4. Milestone 1: Runnable PoC — English, Hindi, Tamil voice-to-EHR with clinician confirm, append-only audit trail, ≥90% structured field completion on labelled synthetic cases plus noise stress tests. Milestone 2: Early warning — locality weekly aggregation, reviewer alert queue, ≥70% alert precision on surge simulations. Milestone 3: Hypertension guidance with safety gates — zero prohibited outputs, referral-first for all red flags, clinician sign-off. Key risks: data realism, noisy audio, safety escapes. Mitigation: staged validation, checklists, controlled change logs, re-validation.

## Q6 — Improvement & Benchmarking (≤300 words)

Owner: LNS  |  Status: ✅ Draft ready

Purpose: Our solution improves on open source by converting components into a governed AHMIS workflow with benchmarks, safety gates, and auditability.

Baselines: Speech-to-text benchmarked against Whisper, IndicConformer, and BHASHINI. Translation benchmarked against IndicTrans2 and BHASHINI. Draft structuring benchmarked in two modes: unrestricted vs. governed with constraints, templates, and safety policy.

What is Improved: Structured capture maps transcripts into an AHMIS-aligned EHR with field validation, bilingual review, clinician confirmation, and traceability. Early warning uses locality aggregation, 8-week baselines, persistence, reviewer gating. Recommendations are safety-governed with referral-first, dosing blocks, contraindication checks, and Clinician Trust Layer.

Indicators: Speech: WER and latency. Structuring: field completion, extraction F1. Early warning: precision, recall, time-to-detect. Safety: prohibited escape rate, referral correctness, Trust Layer completeness. Also: throughput, cost per visit, audit completeness.

Stage 1 Targets:

| Metric | Target |
| --- | --- |
| Extraction accuracy (key fields) | ≥ 0.80 |
| Red flag safety pass rate | 100% |
| Trust Layer completeness | 100% |
| Early warning sensitivity (surges) | ≥ 0.80 |
| Early warning false alert rate (stable) | ≤ 0.20 |
| Hindi-English parity gap | ≤ 0.05 |
| Prohibited output escape rate | 0% |

## Q7 — Architecture and Design (Upload/Link)

Owner: LNS  |  Status: ✅ Ready to prepare

| Artefact | Source | Status |
| --- | --- | --- |
| System Architecture & Tech Stack | TECHNICAL_SPEC.md | ✅ Available |
| UC1 Voice-to-EHR Flow Diagram | — | ⬜ Needs creation |
| UC2 Care Plan + Trust Layer Flow | — | ⬜ Needs creation |
| UC3 Early Warning Flow | — | ⬜ Needs creation |
| Data Flow Diagram | — | ⬜ Needs creation |
| Logical Data Model (Postgres) | models.py | ✅ Available |
| EHR Schema (JSON Schema) | GENERALIZED_EHR_SCHEMA.json | ✅ Available |
| Security Architecture (RBAC, audit) | TECHNICAL_SPEC.md §4 | ✅ Partial |
| Integration Boundary for AHMIS | — | ⬜ Needs creation |
| API Catalogue | — | ⬜ Needs creation |
| Evaluation & Benchmarking Workflow | — | ⬜ Needs creation |
| Deployment View (Docker) | docker-compose.yml | ✅ Available |
| Playbook & Requirements | AILMENT_AGNOSTIC_*.md | ✅ Available |

⚠ 6 artefacts need creation: UC1/UC2/UC3 flows, data flow, AHMIS boundary, API catalogue. Compile all into 05_Technical_Pack.pdf.

## Q8 — Data Governance and Security (≤100 words)

Owner: LNS  |  Status: ✅ Draft ready

Scope: Minimum data collected for explicit purpose and consent. Stage 1 uses only synthetic and public data in a sandbox. Protection: Segregated storage, encrypted databases, backups, key management. Role-based access (Clinician, Reviewer, Administrator), least privilege, MFA for admins, audited access logs. TLS in transit, AES-256 at rest. Credential Management: Secret Vault with .vault.key encryption. Audit: Append-only logs with 12 event types (LOGIN through EXPORT_REQUESTED), structured schema with event_id, actor_role, result, reason_code, correlation_id. Alignment: DPDP Act 2023, CERT-In directions.

## Q9 — Responsible AI Principles (≤100 words)

Owner: LNS  |  Status: ✅ Draft ready

Responsible AI enforced through human control, transparency, fairness, and harm prevention. System drafts; clinician must confirm, edit, or reject. Red flags trigger referral-first escalation. Five prohibited output classes enforced via guardrails: (1) cure claims, (2) dosing instructions, (3) medicine change instructions, (4) emergency management beyond referral, (5) breath retention/high intensity in red flag cases — each violation generates GUARDRAIL_BLOCK audit event with result: BLOCKED. Transparency via Clinician Trust Layer (7 fields per item). Privacy by design: minimum data, RBAC, audit logs. Fairness tested across English, Hindi, Tamil with parity gap ≤0.05. Ongoing safety via drift checks and re-validation.

## Q10 — Scalability and Integration (≤100 words)

Owner: LNS  |  Status: ✅ Draft ready

Deployment starts as sandbox PoC with modular services behind APIs and queues for horizontal scaling. Docker Compose orchestration (Neo4j, FastAPI, React, Postgres, local-LLM proxy). Integration readiness via documented APIs, schema notes, and explicit AHMIS boundary. Offline operability through store-and-forward capture with retry. Future expansion via language packs and disease packs configuring EHR templates, red-flag rules, indicators, and curated content—extending beyond hypertension and beyond three languages after validation, security review, and approvals.

## Q11 — Pilot/Deployment Status (≤100 words)

Owner: Founder  |  Status: ✅ Draft ready

Not yet piloted on government AHMIS. Stage 1 delivers sandbox PoC validated on labelled synthetic cases, public datasets, curated AYUSH references, plus clinician walkthroughs. If shortlisted, we move to pilot readiness with integration design, schema mapping, access approvals, security review, training material, and rollback plan. Pilot will run only after Ministry approvals with monitoring for documentation time saved, record completeness, alert precision, clinician guidance acceptance, and safety events.

## Q12 — Supporting Documents

Owner: LNS  |  Status: ✅ Evidence list ready

No pilot evidence attached. PoC evidence pack includes:

1. Architecture Pack + UC1/UC2/UC3 process flows

2. Data Flows + Logical Data Model

3. Security Architecture + Data Governance checklist

4. Integration Readiness boundary note + API/schema mapping

5. DatasetRegister + ThirdPartyRegister (with license obligations)

6. Evaluation Pack + labelled case design notes

7. Benchmark Report with metrics + error analysis

8. Test Plan + QA summary template + performance test template

9. Clinical review checklists + red flag sign-off format

10. Governance templates: decision log, issue log, ChangeLog, release notes

11. ShareabilityNote (what can be shared for verification)

12. IPR Acknowledgement Note (signed acceptance of license clause)

13. ResponsibleAIPack + ParityReport (Hindi-English)

# Section 3 — Business (Annexure III – Section 3)

| # | Checklist Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Business model and revenue strategy | Program Leader | ⬜ Needs input |
| 2 | Market analysis (size, competition, expected share) | Program Leader | ⬜ Needs input |
| 3 | Go-to-market strategy | Program Leader | ⬜ Needs input |
| 4 | Partnerships and collaborations | Program Leader | ⬜ Needs input |

# Section 4 — Upload Attachments

| # | Checklist Item | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Pitch deck (final PDF) | Program Leader | ⬜ Needs creation |  |
| 2 | Certificate of Incorporation / legal registration | Founder | ⬜ Needs input | Required for QLI |
| 3 | Startup recognition certificate (if any) | Founder | ⬜ Needs input | DPIIT recognition? |
| 4 | Technical documentation / IPs / patents | LNS | ✅ Ready to compile | From TECHNICAL_SPEC.md, EHR schema, requirements |
| 5 | Ethics / regulatory clearance | Founder | ⬜ Needs input | If already secured |
| 6 | Demo video (2–3 min) | LNS | ⬜ Needs recording | Must show UC1, UC2, UC3, referral-first (Playbook §13.2) |
| 7 | Evidence pack (benchmark, metrics, test) | LNS | ⬜ Needs creation | From experiments/ |
| 8 | ThirdPartyRegister | LNS | ⬜ Needs creation | All components + license types (Playbook §12) |
| 9 | DatasetRegister | LNS | ⬜ Needs creation | Synthetic case provenance + public data (Playbook §7.3) |
| 10 | SecurityPack + ResponsibleAIPack | LNS | ⬜ Needs creation | RBAC, threat model, guardrails, parity (Playbook §9) |
| 11 | PerformanceMatrix + EvidencePack | LNS | ⬜ Needs creation | Screenshots, logs, metrics (Playbook §8.2) |
| 12 | ChangeLog + ShareabilityNote + IPR Ack. | Founder/LNS | ⬜ Needs creation | Playbook §10, §12 |
| 13 | Upload hygiene: consistent filenames | Team Leader | ⬜ Pre-submission | YogNayur_IndiaAI2026_AYUSH_PS3_<Artifact>_V<M>.<m>_YYYYMMDD.<ext> |
| 14 | Upload hygiene: no drafts/tracked changes | Team Leader | ⬜ Pre-submission |  |
| 15 | Upload hygiene: uploads match portal text | Team Leader | ⬜ Pre-submission |  |
| 16 | Upload hygiene: PDFs/videos play correctly | Team Leader | ⬜ Pre-submission |  |

# Section 5 — Declarations

| # | Checklist Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Declaration that information is true and complete | Founder | ⬜ Needs signing |
| 2 | Team Leader authorised to participate and sign | Founder | ⬜ Needs signing |
| 3 | Agreement to comply with challenge conditions | Founder | ⬜ Needs signing |
| 4 | Agreement to confidentiality | Founder | ⬜ Needs signing |

# Section 6 — Eligibility

| # | Checklist Item | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Eligibility proof (Indian company / DPIIT startup) | Founder | ⬜ Needs input | QLI registration docs |
| 2 | Employer NOC(s) (if applicable) | Founder | ⬜ If applicable | For any employed team members |
| 3 | Internal acceptance of IPR clause | Founder | ⬜ Needs acceptance | Non-exclusive, royalty-free, perpetual licence |

# Section 7 — Submission

| # | Checklist Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Only Team Leader completes form + uploads + submits | Team Leader | ⬜ Pre-submission |
| 2 | Final internal review against this checklist | Program Leader | ⬜ Pre-submission |
| 3 | Submission folder frozen | Team Leader | ⬜ Pre-submission |

# Delivery Pack — File Naming Convention

| File | Owner | Contents | Status |
| --- | --- | --- | --- |
| 01_Portal_PastePack.docx | Team Leader | All portal answers (Sections 1–5) in paste-ready form | ✅ Q1–Q12 drafted; S1/S3 need input |
| 02_PitchDeck.pdf | Program Leader | Final pitch deck | ⬜ Needs creation |
| 03_Legal_Registration.pdf | Founder | Certificate of Incorporation | ⬜ Needs input |
| 04_Startup_Recognition.pdf | Founder | DPIIT certificate (if any) | ⬜ Needs input |
| 05_Technical_Pack.pdf | LNS | Architecture, UC flows, data model, benchmarks | ✅ Ready to compile |
| 06_Demo_Video.mp4 | LNS | 2–3 min demo (UC1+UC2+UC3+referral-first) | ⬜ Needs recording |
| 07_Evidence_Pack.zip | LNS | Benchmarks, QA, security, dataset register | ⬜ Partially available |
| 08_NOC_and_Declarations.pdf | Founder | Employer NOCs + IPR acceptance | ⬜ If applicable |

# Summary

| Category | Total Items | ✅ Filled | ⬜ Needs Input |
| --- | --- | --- | --- |
| Team & Organisation | 7 | 1 (partial) | 6 |
| Technical (Q1–Q12) | 13 | 13 | 0 |
| Business | 4 | 0 | 4 |
| Attachments | 16 | 1 | 15 |
| Declarations | 4 | 0 | 4 |
| Eligibility | 3 | 0 | 3 |
| Submission | 3 | 0 | 3 |
| TOTAL | 50 | 15 | 35 |

Technical section (Q1–Q12) is fully aligned with Playbook V6 and F&T Requirements. Remaining gaps: business strategy (S3), personal/legal documents (S1, S4–S6), and submission logistics (S7).